# CapTap

# Development Roadmap + AI Coding Agent Execution Plan

## Version 1.0

# Purpose of This Document

This document converts the CapTap Product Requirements, Architecture, Database Design, and API Specification into an executable engineering roadmap.

The goal is to give a coding agent clear instructions while avoiding a common AI development failure:

Trying to generate an entire application at once, creating inconsistent architecture, broken dependencies, and difficult-to-maintain code.

Instead, CapTap will be built in small professional milestones.

Each milestone should result in:

- working code

- tests

- documentation updates

- Git commits

- a stable application state

# Development Philosophy

The coding agent must prioritize:

- Correct architecture over speed.

- Clean maintainable code over shortcuts.

- Security best practices over convenience.

- User experience simplicity over unnecessary features.

- Completing MVP features before adding enhancements.

# Final Repository Structure

The agent should create:

CapTap/

├── mobile/

│   ├── src/

│   ├── assets/

│   ├── tests/

│   └── package.json

│

├── server/

│   ├── src/

│   │   ├── CapTap.Api

│   │   ├── CapTap.Application

│   │   ├── CapTap.Domain

│   │   ├── CapTap.Infrastructure

│   │   └── CapTap.Shared

│   │

│   └── tests/

│

├── infrastructure/

│   ├── docker/

│   └── aws/

│

├── docs/

│

├── scripts/

│

├── .github/

│   └── workflows/

│

├── docker-compose.yml

├── README.md

└── .env.example

# Development Timeline

## Phase 0 — Environment Preparation

Goal:

Prepare development environment.

Estimated:

1 day

## Agent Prompt 0

You are setting up a production-quality healthcare application called CapTap.

Before writing application code, prepare the development environment.

Requirements:

- Verify installed:

- Node.js

- npm

- .NET SDK 9

- Docker

- PostgreSQL tools

- Git

- Create the repository structure:

CapTap/

mobile/

server/

infrastructure/

docs/

scripts/

.github/

- Create initial README.md.

- Create .gitignore files for:

- React Native

- .NET

- Docker

- Environment files

- Create .env.example files.

- Initialize git repository.

Do not create application features yet.

The goal is a clean professional foundation.

# Phase 1 — Backend Foundation

Goal:

Create the ASP.NET Core backend architecture.

## Deliverables

Create:

- ASP.NET Core Web API

- Clean Architecture projects

- PostgreSQL connection

- Docker configuration

- Swagger documentation

- Health check endpoint

## Agent Prompt 1

Build the CapTap backend foundation.

Technology:

- ASP.NET Core Web API

- C#

- .NET 9

- Entity Framework Core

- PostgreSQL

- Docker

Create this architecture:

CapTap.Api

CapTap.Application

CapTap.Domain

CapTap.Infrastructure

CapTap.Shared

Requirements:

1. Configure dependency injection.

2. Configure Entity Framework Core.

3. Add PostgreSQL database connection.

4. Add Swagger/OpenAPI.

5. Add health endpoint:

GET /health

Response:

{

status:"healthy"

}

6. Add Dockerfile.

7. Add docker-compose configuration with:

- API

- PostgreSQL database

8. Add configuration through environment variables.

Do not create business features yet.

Focus on professional architecture.

# Phase 2 — Database Implementation

Goal:

Create real database models.

## Deliverables

Implement:

- User

- Medication

- Schedule

- MedicationLog

- NFC Tag

- AuditLog

Create:

- Entity configurations

- Relationships

- Initial migration

## Agent Prompt 2

Implement the CapTap database layer.

Use:

Entity Framework Core

PostgreSQL

Create domain entities:

User

Medication

MedicationSchedule

MedicationLog

NfcTag

AuditLog

RefreshToken

Requirements:

- Use UUID primary keys.

- Configure relationships.

- Add indexes:

Users.Email

Medications.UserId

NfcTags.TagIdentifier

MedicationLogs.TakenAt

- Implement EF Core migrations.

- Create initial database migration.

- Verify database creation through Docker.

Do not create controllers yet.

Focus only on data architecture.

# Phase 3 — Authentication System

Goal:

Secure user accounts.

## Features

- Register

- Login

- JWT

- Refresh tokens

- Email verification

- Password reset

## Agent Prompt 3

Implement secure authentication for CapTap.

Requirements:

Use:

ASP.NET Identity concepts

JWT authentication

Argon2 password hashing

Implement:

POST /api/v1/auth/register

POST /api/v1/auth/login

POST /api/v1/auth/refresh

POST /api/v1/auth/logout

Security requirements:

- Never store plaintext passwords.

- Validate passwords.

- Create refresh token rotation.

- Store refresh tokens securely.

- Add authentication middleware.

- Add audit logging for:

LOGIN_SUCCESS

LOGIN_FAILED

Create unit tests for:

- registration

- login

- invalid password

- expired tokens

Update documentation.

# Phase 4 — Medication Management

Goal:

Users can manage medications.

## Features

- Search FDA medications

- Add medication

- Archive medication

- View medications

## Agent Prompt 4

Implement medication management.

Requirements:

Create:

MedicationController

Endpoints:

GET /medications

POST /medications

PATCH /medications/{id}

POST /medications/{id}/archive

Integrate OpenFDA medication lookup.

Architecture:

Controller

↓

Service

↓

Repository

↓

Database

Do not expose database entities directly.

Create:

DTOs

Validation

Error handling

Security:

Users may only access their own medications.

Add tests.

# Phase 5 — Medication Scheduling

Goal:

Users define when medications are taken.

## Agent Prompt 5

Implement medication scheduling.

Requirements:

Users can create:

Daily schedules

Multiple daily times

Example:

Medication:

Metformin

Times:

08:00

20:00

Create endpoints:

GET /medications/{id}/schedule

POST /medications/{id}/schedule

PATCH /schedule/{id}

DELETE /schedule/{id}

Validate:

- valid times

- valid dosage

- ownership

Add tests.

# Phase 6 — Mobile Application

Goal:

Create CapTap mobile experience.

## Screens

Create:

- Welcome

- Login

- Register

- Home Dashboard

- Medication List

- Add Medication

- Medication Detail

- Settings

## Agent Prompt 6

Create the CapTap mobile application.

Technology:

React Native

Expo

TypeScript

Requirements:

Create navigation:

Authentication flow:

Login

Register

Main app:

Dashboard

Medications

Settings

Implement:

Clean folder structure.

Use:

TanStack Query

React Hook Form

Zod

Design requirements:

Style:

- white background

- soft blue accents

- large buttons

- readable fonts

- minimal design

Optimize for:

elderly users

ADHD users

Do not implement NFC yet.

Focus on UI foundation.

# Phase 7 — Mobile Backend Integration

Goal:

Connect mobile app.

## Agent Prompt 7

Connect CapTap mobile app to backend API.

Requirements:

Implement:

API client

Authentication storage

JWT handling

Refresh token flow

Use:

Expo SecureStore

Implement:

Login

Registration

Medication retrieval

Handle:

Loading states

Errors

Offline errors

Do not add new features.

# Phase 8 — NFC Integration

Goal:

Implement the signature CapTap feature.

## Agent Prompt 8

Implement NFC medication workflow.

Requirements:

User can:

Assign NFC tag to medication.

Scan NFC tag.

Retrieve medication.

Confirm medication taken.

Create medication log.

NFC flow:

Tap bottle

↓

Read tag ID

↓

Backend validates

↓

Show confirmation

↓

Create medication log

Important:

NFC does not automatically mark medication taken.

Implement:

POST /nfc assignment

GET /nfc/{tag}

POST medication log

Add tests.

# Phase 9 — Dashboard

Goal:

Create the main experience.

## Agent Prompt 9

Implement today's medication dashboard.

Requirements:

Show:

Today's medications

Completed medications

Upcoming medications

Missed medications

Create:

GET /dashboard/today

Mobile UI:

Display:

Medication name

Dose

Scheduled time

Status

Prioritize:

simplicity

accessibility

clarity

# Phase 10 — Notifications

Goal:

Medication reminders.

## Agent Prompt 10

Implement medication reminders.

Use:

Local device notifications.

Requirements:

Schedule reminders based on medication times.

Example:

Medication:

8 AM

Reminder:

9 AM

Do not implement push notifications yet.

Focus on reliable local notifications.

# Phase 11 — Offline Support

Goal:

Allow medication logging without internet.

## Agent Prompt 11

Implement offline medication logging.

Requirements:

Use:

Expo SQLite

When offline:

Store medication events locally.

When online:

Sync with backend.

Implement:

Sync queue.

Duplicate prevention.

Conflict handling.

Document synchronization strategy.

# Phase 12 — Production Preparation

Goal:

Make project portfolio-ready.

## Agent Prompt 12

Prepare CapTap for production demonstration.

Implement:

CI/CD with GitHub Actions.

Add:

Unit tests.

Integration tests.

Linting.

Formatting.

Create:

Professional README.

Include:

- project overview

- architecture diagram

- screenshots

- technology choices

- setup instructions

Prepare AWS deployment documentation.

Do not deploy without reviewing security configuration.

# Final Demo Flow

The finished demo should look like:

- Open CapTap.

- Create account.

- Search:

"Metformin"

- Add:

500mg

8 AM / 8 PM

- Assign NFC sticker.

- Tap bottle.

- Confirm dose.

- Dashboard updates:

Metformin

Taken

8:02 AM

Logged via NFC

- Show:

- architecture

- API

- database

- security decisions